Agile Readout – Day 2

2 sprints completed (2 hours each)

Conducted Planning, Review and Retro for each sprint

Progress of all tasks for each story tracked on scrum board

Conducted stand-up every hour

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Metric** | **Sprint 1** | **Sprint 2** | **Sprint 3** | **Sprint 4** |
| Points Committed | 5 | 3 |  |  |
| Points Delivered | 0 | 2 |  |  |
| Stories Committed | 2 | 2 |  |  |
| Stories Accepted | 0 | 1 |  |  |
| Features Committed | 1. Government create a new opportunity | 1. Government create a new opportunity |  |  |
| Features Accepted | None | 1. Government create a new opportunity |  |  |