Agile Readout – Day 2

2 sprints completed (2 hours each)

Conducted Planning, Review and Retro for each sprint

Progress of all tasks for each story tracked on scrum board

Conducted stand-up every hour

Agile Readout – Day 3

2 sprints completed (2 hours each)

Conducted Planning, Review and Retro for each sprint

Progress of all tasks for each story tracked on scrum board

Team decided to skip the formal stand-up since they are working so closely together throughout the sprint

Team was able to pull extra work into the sprint. Moving from **NORMING to PERFORMING**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Metric** | **Sprint 1** | **Sprint 2** | **Sprint 3** | **Sprint 4** |
| Points Committed | 5 | 3 | 3 | 2 |
| Points Delivered | 0 | 2 | 3 | 5 |
| Stories Committed | 2 | 2 | 1 | 2 |
| Stories Accepted | 0 | 1 | 1 | 3 |
| Features Committed | 1. Government create a new opportunity | 1. Government create a new opportunity | 1. Government manage all opportunities | 1. Government publish opportunity. 2. Contractor view published opportunities |
| Features Accepted | None | 1. Government create a new opportunity | 1. Government manage all opportunities | 1. Government publish opportunity. 2. Contractor view published opportunities.  3. Government edit opportunity |