## Slide 1: Agile Retrospective
What Went Well?
  UI/UX is going well
  Cadence
What Do We Continue?
  Cooperation
  UI checklist
What Didn’t Go Well?
  Still didn’t finish CI work
  Part of the team ran out of work
  Need to get status more often